Meeting minutes – group meetings on Monday at 2pm

February 23, 2026

- [x] documentation - the anticipated evolution of the system section

- adding enterprise SSO login

- keep loyalty cards

- [x] add all diagrams and code snippets to documentation

- [x] glossary terms

- add any abbreviations

- [ ] go over descriptions for figures

- [x] hardware configuration

- keep configuration

- upload submission document to notion project binder by Thursday

March 9, 2026

- started the outline of the database

- for all programmers to set up the coding environment for the backend in Docker

  - this will be uploaded to GitHub

- allocation of tasks for the backend will be distributed by function in the subsystem

- discussion with other team to handle log out functionality

- we - the admin, set the password for the user (then store them as hashes)

  - the log in will take username and password and we will return a token

- we have 3 separate routers we are supplying the other team

  - functions in the class diagram NEED to be implemented

- discussion over how we will implement login and logout (connection with CA)

  - the question is if our implementation will 100% follow the class diagram

  - we have agreed to make the endpoint ‘merchant_logout’

- we will have a wrapper around our subsystem so we keep our backend clean, this means the endpoint will have a cleaner name and we will still implement the functions in our class diagram

- documentation for the environment will be handed to all programmers

- demonstration on our backend set up and code

  - to see database tables see ‘models’ in each section folder

- assignment of tasks to programmers